Used Car Market Analytics — Project Strategy

Dataset-Based Planning: Pakistan Used Cars, BMW Cars Pakistan & Used Car Prices

Data Analytics Internship Program

# 1. Introduction & Objectives

This document outlines the analytics strategy for the three uploaded datasets: Pakistan_Used_Cars.csv, BMW_Cars_Pakistan.csv, and Used_Car_Prices.csv. The goal is to move from raw listing data to actionable insights about used-car pricing, condition, and market composition using Python.

## 1.1 Key Business Questions

- What factors (mileage, engine capacity, fuel type, transmission, age) most strongly influence used-car price in the Pakistani market?

- How does the BMW-only segment compare to the broader Pakistani used-car market in pricing and depreciation patterns?

- Which fuel types and transmission types command a price premium, and are hybrid/electric vehicles priced differently from petrol/diesel?

- How does price behave relative to vehicle age and mileage — is depreciation linear, and where are the steepest drop-off points?

- How does the separate Used_Car_Prices.csv market (ownership history, km driven) compare structurally to the Pakistani listings, and what cross-market lessons can be drawn?

# 2. Dataset Overview

All three files were extracted from the uploaded archive. Two share an identical schema; the third is structurally different and will be analyzed separately rather than merged.

| Dataset | Rows | Columns | Notes |
| --- | --- | --- | --- |
| Pakistan_Used_Cars.csv | 78,630 | 10 | Broad Pakistani used-car marketplace listings; 93% missing Auction Rating, ~2% missing Price |
| BMW_Cars_Pakistan.csv | 344 | 10 | BMW-only subset with identical schema; likely derived from the full Pakistan dataset |
| Used_Car_Prices.csv | 8,128 | 5 | Separate market (brand, km_driven, fuel, owner, selling_price) — no missing values |

## 2.1 Shared Schema (Pakistan_Used_Cars.csv / BMW_Cars_Pakistan.csv)

| Column | Type | Description |
| --- | --- | --- |
| Car Name | Text | Full listing title (make, model, generation, trim) |
| Auction Rating | Numeric (0-10) | Condition score; heavily missing in both Pakistan files |
| Model Year | Integer | Manufacturing year (range observed: 1900-2026, includes likely data-entry errors) |
| Mileage | Integer | Odometer reading (km) |
| Fuel Type | Category | Petrol, Diesel, Hybrid, Electric, PHEV, CNG, LPG, REEV |
| Engine Capacity | Numeric | Engine size in cc |
| Transmission | Category | Automatic or Manual |
| Price (PKR) | Numeric | Listing price in Pakistani Rupees; target variable |

# 3. Scope and Methodology

- Pandas — loading, cleaning, merging-by-comparison, and feature engineering.

- NumPy — numeric transformations (log-price, age calculations, outlier thresholds).

- Matplotlib / Seaborn — distribution plots, box plots by category, correlation heatmaps.

- Plotly — interactive price-vs-mileage and price-vs-age scatter visualizations.

- Regex / string methods — parsing brand and model out of the free-text Car Name field.

# 4. Data Strategy

## 4.1 Cleaning Priorities

- Price (PKR): drop or flag the 1,621 / 47 missing rows (Pakistan / BMW files respectively) rather than imputing a financial target.

- Auction Rating: 93% missing in the full Pakistan dataset — treat as largely unusable for quantitative analysis; consider a binary 'has rating' flag only.

- Model Year: observed range of 1900-2026 indicates likely data-entry errors; restrict to a realistic window (e.g., 1990-2026) before analysis.

- Car Name: parse brand/model/trim via string splitting or regex to enable brand-level grouping.

## 4.2 Initial Exploratory Analysis

- Summary statistics: median price ≈ PKR 3.4M, mean ≈ PKR 5.2M (right-skewed, max ≈ PKR 945M) — use median and log-scale views over raw means.

- Fuel Type distribution: Petrol dominates (~85%), followed by Hybrid, Diesel, Electric, PHEV, CNG, LPG, and REEV in small shares.

- Transmission split: Automatic (~64%) vs. Manual (~36%).

- Compare these Pakistan-wide distributions against the BMW-only subset to see how a premium brand deviates from the overall market.

# 5. Timeline and Milestones

Estimated at roughly 41 hours across five working days, adjustable once cleaning reveals the true scope of data-quality issues.

| Phase | Activities | Est. Hours | Duration |
| --- | --- | --- | --- |
| 1. Data Audit & Setup | Load all three CSVs with Pandas; profile shapes, dtypes, missingness, and duplicate rows; set up Jupyter environment | 5 hrs | Day 1 |
| 2. Data Cleaning | Impute or drop missing Auction Rating/Price; fix invalid Model Year outliers (e.g., 1900, 2026); standardize Fuel Type/Transmission labels | 8 hrs | Days 1-2 |
| 3. Feature Engineering | Derive Car Age (current year - Model Year), Price per cc, Mileage per year; extract Brand/Model from Car Name text | 6 hrs | Day 2 |
| 4. Exploratory Analysis | Price distributions by brand, fuel type, transmission; correlation between Mileage/Age/Engine Capacity and Price | 10 hrs | Days 3-4 |
| 5. Cross-Dataset Comparison | Compare BMW subset vs. full Pakistan market; compare Pakistan pricing patterns against Used_Car_Prices.csv market | 6 hrs | Day 4 |
| 6. Insight Reporting | Visual summaries (bar/box/scatter plots), key findings write-up, recommendations | 6 hrs | Day 5 |

# 6. Risk and Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Missing Auction Rating (93% in main file) | Cannot reliably use this field for analysis | Exclude from core analysis or treat as a categorical 'rated / not rated' flag instead of imputing |
| Invalid Model Year values (e.g., 1900, 2026) | Skewed age calculations and price trends | Filter to a plausible range (e.g., 1990-2026) and log excluded rows |
| Schema mismatch across datasets | Errors when merging/comparing PKR vs. non-PKR pricing | Keep Used_Car_Prices.csv analysis separate; do not merge with Pakistan files without currency/market normalization |
| Unstructured Car Name field | Brand/model not directly queryable | Use text parsing/regex to extract brand and model into new columns |
| Price outliers (max ~945M PKR) | Distorted averages and visualizations | Use median-based stats and log-scale or capped visualizations alongside means |

# 7. Expected Impact

This analysis will produce a clear picture of what drives used-car pricing in Pakistan, a comparative view of the BMW premium segment against the general market, and a cleaned, reusable dataset for any follow-on modeling (e.g., price prediction). It will also surface data-quality issues worth flagging to whoever maintains the source listings.

# 8. Conclusion

With the datasets profiled and a cleaning, analysis, and reporting plan in place, the next step is to execute Phase 1 (data audit and cleaning) in a Jupyter notebook, using this document as the working plan.